# Automotive Marketplace & Showroom Booking Platform

MVP + Phase 2 Scope, Timeline & Commercial Estimate

# 1. Project Overview

The platform will connect customers with automotive showrooms/dealers through a marketplace for vehicle listings, showroom profiles, appointment booking, notifications and administration. The delivery is split into a launchable MVP and a Phase 2 enhancement release.

# 2. Delivery Summary

| Release | Deadline | Cost | Primary Goal |
| --- | --- | --- | --- |
| MVP | 1 week | PKR 200,000 | Launchable core marketplace + booking platform |
| Phase 2 | 1 month | PKR 250,000 | Advanced automation, monetization, communication & analytics |

# 3. MVP Scope — 1 Week

Public marketplace homepage with search, categories, popular brands, featured listings/showrooms and core CTAs.

Vehicle search, keyword search, filters and sorting (price, year, mileage, newest/relevance).

Vehicle detail page with gallery, specifications, price, description and showroom information.

Showroom detail page with verified status, contact/location, hours and vehicle listings.

Customer email/password registration and login; customer profile, favorites and basic dashboard.

Showroom registration, business information, document upload and admin approval workflow.

Showroom dashboard with vehicle listing management (add/edit/remove), photos, specifications, price and status.

Bulk spreadsheet vehicle import for showroom inventory.

Appointment booking with showroom availability, date/time slot, unique booking reference and customer/showroom appointment lists.

Multi-car viewing from the same showroom within a single booking where practical for the launch scope.

Showroom actions: confirm, reschedule or decline appointments.

Email notifications for booking creation, changes and reminders.

WhatsApp Cloud API notifications for booking confirmation, changes and reminders.

Basic admin panel: showroom approval, customer/showroom management, listing moderation and appointment oversight.

Supabase Auth, PostgreSQL database and Storage; Vercel deployment.

Basic role-based access control, validation, error handling and audit-friendly activity records.

# 4. Phase 2 Scope — 1 Month

Phone OTP and social login.

Real-time customer-to-showroom chat/inquiry inbox.

Advanced WhatsApp automation, delivery/read tracking, inbound replies and template management.

SMS fallback and notification preferences.

Subscription plans, featured/boosted listings, billing and payment tracking; M-Pesa workflow as agreed.

Advanced financing configuration and financing lead management.

Reviews, ratings and post-appointment feedback workflows.

Advanced showroom analytics: views, inquiries, appointments and conversion.

Showroom staff/sub-user accounts with permissions.

Advanced appointment handling, including complex multi-car scheduling/splitting.

Purchase confirmation, customer/showroom confirmation, incentive/reward workflow, dispute review and fraud controls.

Advanced KYC/document verification and moderation workflows.

Admin CMS for homepage content, banners, featured content and articles.

Advanced platform analytics, revenue/commission/invoice tracking and audit logs.

Additional integrations such as ownership/vehicle validation where API access is available.

# 5. Client Requirements / Access Needed

Figma/Figma Make design access and all approved screens/assets.

Supabase project access or permission to create the project, database, Storage buckets and Auth configuration.

Vercel account/project access and the production domain/DNS access when the domain is ready.

Meta Business Manager access for WhatsApp Cloud API, including a verified business and dedicated WhatsApp-enabled phone number.

WhatsApp message templates/content approved by Meta before production messaging.

Transactional email provider/account (e.g., SMTP or chosen email service) and verified sending domain.

Google Maps/Maps Platform credentials if interactive maps/location features are required.

Any SMS provider credentials if SMS fallback is activated in Phase 2.

M-Pesa/payment-provider merchant credentials and API documentation if automated payments are required in Phase 2.

Final vehicle makes/models/categories/filter taxonomy and required listing fields.

Brand assets: logo, colors, fonts, vehicle/showroom images and marketing copy.

Booking rules: business hours, slot duration, buffer time, cancellation/rescheduling policy and maximum cars per viewing.

Showroom KYC requirements and approval rules.

Legal content: Terms, Privacy Policy, cancellation/refund and any marketplace disclaimers.

Admin/user roles and the person responsible for approving showrooms/listings.

# 6. Important Scope Conditions

The 1-week MVP is a launch-focused release. It prioritizes the core customer → listing → booking → showroom workflow rather than every feature in the full specification.

The MVP timeline assumes the Figma frontend is substantially finalized and required content/assets are supplied before development starts.

Third-party account verification, Meta template approval, payment-provider approval and DNS propagation are external dependencies and are not controlled by development time.

The stated costs cover the development scope above. Third-party subscription/API usage charges are paid separately by the client.

Phase 2 starts after MVP launch and covers the listed enhancement scope within the agreed 1-month development window.

# 7. Commercial Summary

MVP: PKR 200,000 — delivery target: 1 week.

Phase 2: PKR 250,000 — delivery target: 1 month.

Total planned development budget: PKR 450,000.

# 8. Suggested Payment Structure

MVP: 50% at project start, 50% on MVP delivery/launch.

Phase 2: 50% at Phase 2 start, 50% on Phase 2 completion.